## Slide 1: Managing and Using Information Systems: A Strategic Approach – Fifth Edition
Managing IT Projects
Keri Pearlson and Carol Saunders
Chapter 10
PowerPoint® files by Michelle M. Ramim
Huizenga School of Business and Entrepreneurship
Nova Southeastern University

## Slide 2: Learning Objectives
List the elements of a good project.
Understand why many IT projects fail to meet their targeted goals.
Explain the relationship between time, scope, and cost of a project.
Explain why Gantt charts are popular for planning schedules.
Define RAD and explain how it compares to the SDLC.
Be able to identify when it is time to pull the plug on a project.
Notes: Duplicate this slide as necessary.
This and related slides can be moved to the appendix or hidden if necessary.

## Slide 3: Real World Example
Rural Payments Agency (RPA) in the UK blamed poor planning and lack of system testing for delays in paying out 1.5billion pounds of EU subsidies.
  Only 15% were paid out by the end of 2006.
RPA had to make substantial changes to the system after implementation.
The system had not been properly managed.
  Costs were at 122 million pounds and were originally estimated at 46.5 million.
Notes: This example highlights the financial and social consequences of a failed information systems (IS) project. Such failures occur at an astonishing rate 67% of all software projects are challenged—that is, delivered late or over budget or simply fail to meet their performance criteria.

## Slide 4: What Defines a Project?
Organizations combine two types of work—projects and operations (Figure 10.1).
Both types are performed by people and require a flow of limited resources.
Both are planned, executed, and controlled.
Figure 10.1 compares characteristics of both project and operational work.
A project is a temporary endeavor undertaken to create a unique product, service, or result. Temporary means that every project has a definite beginning and a definite end.

## Slide 5
Figure 10.1 Characteristics of operational and project work.
Characteristics | Operations | Projects
Labor skills Training time Worker autonomy Compensation system Material input requirements Suppler ties Raw Materials inventory Scheduling complexity Quality control Information flows Worker-management communication Duration Product or service | Low Low Low Hourly or weekly wage High certainty Longer duration More formal Large Lower Formal Less important Less important Ongoing Repetitive | High High High Lump sum for project Uncertain Shorter duration Less formal Small Higher Informal Very important Very important Temporary Unique

## Slide 6: Project Stakeholders
All projects have stakeholders.
  Project stakeholders are the individuals and organizations that are either involved in the project, or whose interests may be affected as a result of the project.
    Include the project manager, project team, and the project sponsor (a general manager who provides the resources).
The customer is an important stakeholder group.
  Individuals or organizations who use the project’s product.
  Multiple layers of customers may be involved.
The relationships among the project stakeholders are displayed in Figure 10.2.

## Slide 7
Figure 10.2 Relationships among project stakeholders.

## Slide 8: Organizing the Project
A project manager can divide the project into subprojects.
Subprojects can be based on distinct activities (e.g., quality control testing).
This organizing method enables the project manager to contract certain kinds of work externally.
  Provides a framework for managing crucial project resources, competing resource requirements, and shifting priorities among a set of projects.
Notes: A successful balance of scope, time, and cost yields a high-quality project.

## Slide 9: What is Project Management?
Project management:
  Applying knowledge, skills, tools, and techniques to project activities in order to meet or exceed stakeholder needs and expectations.
  Involves continual trade-offs managed by the project manager.
Trade-offs can be subsumed in the project triangle (Figure 10.3).
Scope may be divided into:
  Product scope - the detailed description of the product’s quality, features, and functions.
  Project scope - the work required to deliver a product or service with the intended product scope.
Time refers to the time required to complete the project.
Cost encompasses all the resources required to carry out the project.

## Slide 10
Figure 10.3 Project triangle.
Notes: In the tragic case of the Titanic, the managers were willing to trade off quality for lower-cost rivets that allowed them to build all three ships (scope) in a more timely fashion (time).

## Slide 11: Project Management
Changes in any one of the sides of the triangle affect one or both of the other sides.
  Scope creep - increasing the scope after a project has begun.
The project stakeholders decide on the overriding “key success factor” (i.e., time, cost, or scope).
  The project manager is responsible for demonstrating to stakeholders the impact of the key success factors on the project.
  Stakeholders are concerned about all facets of the project.
  Measuring and tracking progress by tracking time, cost, scope, resources, quality, and risks.
Notes: In the RPA case at the beginning of this chapter, scope was a key success factor that was managed inappropriately, ultimately
resulting in a much longer time and much higher cost.

## Slide 12: Project Management - Business Case
The business case spells out the components of the project and sets the foundation.
  Argues resources for the project.
  Clearly articulates the details of the project and contingency plans.
  Implementation issues, areas of concern, and gaps are first identified in the planning phase.
A strong business plan gives the project team a reference document to help guide decisions and activities.
Project management software (e.g., Microsoft Project, Intuit Quickbase, Basecamp):
  Tracks team members, deliverables, schedules, budgets, priorities, tasks, and other resources.
  Provides a dashboard of key metrics.

## Slide 13: Essential Project Elements
Notes: A commitment to working together as a team and a common project vocabulary are essential throughout the life of the project.

## Slide 14: Project Management - Key Players
The project sponsor:
  liaises between the project team and other stakeholders.
  is a project champion providing leadership.
  is a senior C-level executive with influence with the key stakeholders and C-level team.
  provides the financial resources for the project.
The project manager:
  Requires a range of management skills to make the project successful.

## Slide 15: The Project Manager Skills
  A Project Manager’s skills include:
  Identifying requirements of the systems to be delivered.
  Providing organizational integration by defining the team’s structure.
  Assigning team members to work on the project.
  Managing risks and leveraging opportunities.
  Measuring the project’s status, outcomes, and exception to provide project control.
  Making the project visible to general management and other stakeholders.
  Measuring project status against the plan, often using project management software.
  Taking corrective action when necessary to get the project back on track.
  Project leadership.
Notes: The first three of these skills are formulative; they require considerable planning and designing ability.
The remaining skills are all about taking action and reacting.

## Slide 16
Figure 10.4 Project leadership vs. project management (PM) process.

## Slide 17: Project leadership
Lack of leadership can result in unmotivated or confused people.
Strong project leaders skillfully manage team composition, reward systems, and other techniques to focus, align, and motivate team members.
Figure 10.4 reflects the inverse relationship between the magnitude of the project leader’s role and the experience and commitment of the team.
Factors influencing the project managers and team’s performance:
  Organizational culture.
  Socioeconomic influences.
Notes: In organizations with strong processes for project management and professionals trained for this activity, the need for aggressive
project leadership is reduced.

## Slide 18: Project Team
A project team consists of those people who work together to complete the project.
Teams fail because members don’t understand the nature of the work required.
Teamwork should:
  Clearly define the team’s objectives.
  Define each member’s role in achieving these objectives.
  Have norms about conduct, shared rewards, a shared understanding of roles, and team spirit.
Project managers should leverage team member skills, knowledge, experiences, and capabilities.
Team members should share information about their departments.
Notes: Effective project managers use teamwork to organize and apply human resources, to motivate an acceptance of change, and to collect and share information throughout the organization.

## Slide 19: Project Cycle Plan
The project cycle plan:
  organizes discrete project activities, sequencing them into steps along a time line.
  identifies critical beginning and ending dates and breaks the work spanning these dates into phases.
The three most common approaches are:
  Project Evaluation and Review Technique (PERT) (Figure 10.5).
  Critical Path Method (CPM).
  Gantt chart (Figure 10.6).
Figure 10.7 compares both a generic project cycle plan and the Project Management Institute’s project life cycle.

## Slide 20: Project Cycle Plan Software
PERT:
  Identifies the tasks, orders the tasks in a time sequence, identifies their interdependencies, and estimates the time required to complete the task.
    Critical tasks - must be performed individually; together they account for the total elapsed time of the project.
    Non-critical tasks - can be built into the schedules without affecting the duration of the entire project.
CPM:
  A tool that is similar to PERT.
  Incorporates a capability for identifying relationships between costs and the completion date of a project as well as the amount and value of resources that must be applied in alternative situations.

## Slide 21
Figure 10.5 PERT Chart.

## Slide 22: Project Cycle Plan Software
PERT and CPM differ in terms of time estimates.
  PERT:
    builds on broad estimates about the time needed to complete project tasks.
    calculates the optimistic, most probable, and pessimistic time estimates for each task.
  CPM:
    assumes that all time requirements for completion of individual tasks are relatively predictable.
    fits projects where direct relationships can be established between time and resources (costs).
Gantt charts are:
  A visual tool for displaying time relationships between project tasks.
  Effective for monitoring the progress toward project completion.
  Useful for planning purposes.

## Slide 23
Figure 10.6 GANTT Chart.

## Slide 24
Figure 10.7 Project cycle template.
Requirements Definition Period |  |  |  |  |  |  |  | Production Period |  |  |  |  |  | Deployment/ Dissemination Period |  |  |  |  | 
Investigation Task Force |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User requirement definition |  | Research concept definition |  |  | Information use specification |  |  | Collection planning phase |  |  | Collection and analysis phase |  | Draft report phase | Publication phase |  |  | Distribution phase |  | 
Typical High Tech Commercial Business |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Product requirement phase |  |  | Product definition phase |  |  | Product proposal phase |  | Product develop-ment phase |  |  | Engineer model phase |  | Internal test phase | Production phase |  |  |  | Manufacturing, sales & support phase | 
Generic Project Cycle Template |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
User require-ment definition phase | Concept definition phase |  |  | System specification phase |  |  | Acquisition planning phase |  | Source selection phase | Development phase |  | Verification phase |  |  | Deploy-ment or production phase | Operations/maintenance or sales support phase |  |  | Deactivate phase

## Slide 25: Common Project Vocabulary
A typical project team includes a variety of members from different backgrounds and parts of the organization that use a different technical vocabulary.
  Comprised of consultants, technical specialists, and business members.
  Difficult to carry on conversations, meetings, and correspondence.
Teams should establish a common project vocabulary for terms, definitions, and meanings (i.e., acronyms, cryptic words).
Good management of the common project vocabulary as well as project management, project team, and project life cycle are all essential to project success.
Notes: Common project vocabulary: agreement on definitions and common meanings.

## Slide 26: IT Projects
IT projects are a specific type of business project.
  The more complex the IT aspect of the project, the higher the risk of failure of the project.
IT projects are difficult to estimate.
  Projects can be measured in terms of function points or functional requirements of the software product.
  Projects can be measured in “man-months”—how many people will be required to complete the project in a specified time period.
Additional people may or may not speed up the process.
  Requires more communication and coordination.
Adding people to a late project only makes the project later.
Notes: For example, a project that takes 100 man-months means that it will take one person 100 months to do the work, or 100 people can do it in a month.

## Slide 27: IT Project Development Methodologies and Approaches
The choice of development methodologies and managerial influences distinguish IT projects from other projects.
The systems development life cycle (SDLC) - a traditional tool for developing IS or implementing software developed by an outsourcing provider or software developer.
Other development approaches:
  Agile programming.
  Prototyping.
Notes: The general manager needs to understand the issues specific to the IT aspects of projects to select the right management tools for the
particular challenges presented in such projects.

## Slide 28: Systems Development Life Cycle
Systems Development: a set of activities used to create an IS.
Systems Development Life Cycle (SDLC): the process of designing and delivering the entire system.
The SDLC generally is used in one of two distinct ways:
  as a general project plan of all activities required for the entire system to operate.
    Plan includes the analysis and feasibility study, the development or acquisition of components, the implementation activities, the maintenance activities, and the retirement activities.
  as a process to design and develop system software.
    Process is highly structured, disciplined, and formal.
Notes: The focus is on system goals and trade-offs.

## Slide 29: SDLC Phases
Seven phases (Figure 10.8):
  Project initiation.
  Requirements definition.
  Functional design.
  Construction.
  Verification.
  “Cut over.”
  Maintenance and review.
Each phase is carefully planned and documented.

## Slide 30
Figure 10.8 Systems development life cycle (SDLC) phases.

## Slide 31: Traditional SDLC Methodology Issues
Several problems arise with using traditional SDLC methodology:
  Many systems projects fail to meet objectives.
    The skills needed to estimate costs and schedules are difficult to obtain.
    Each project is unique.
  The objectives may reflect a scope that is too broad or too narrow.
    The problem the system was designed to solve may still exist.
  Organizations need to respond quickly.
    Not enough time available to adequately do each step of the SDLC for each IT project.
  Newer methodologies designed to address these concerns use an iterative approach (Figure 10.9).

## Slide 32
Figure 10.9 Iterative approach to systems development.

## Slide 33: Agile Development
Agile development methodologies were developed for situations where a predictable development process cannot be followed.
  E.g., XP (Extreme Programming), Crystal, Scrum, Feature-Driven Development, and Dynamic System Development Method (DSDM).
Agile development is people-oriented rather than process oriented.
  Adapts to changing requirements by iteratively developing systems in small stages and then testing the new code extensively.
  The mantra for agile programming is “Code a little; test a little.”
  DSDM is an extension of Rapid Application Development (RAD) used in the UK and is based on the underlying principles of active user interaction, frequent deliveries, and empowered teams.

## Slide 34: Agile Development
DSDM:
  incorporates a project planning technique that divides the schedule into a number of separate time periods (timeboxes) with each part having its own deliverables, deadline, and budget.
  is based on four types of iterations:
    Study (business and feasibility).
    Functional model.
    Design and build.
    Implementation.
XP is a more prescriptive agile methodology.
  XP revolves around 12 practices, including pair programming, test-driven development, simple design, and small releases.
Some disadvantages include difficulty estimating the required effort easily getting off track if the customer is unclear about final outcomes.
Notes: Iterations occur (and reoccur) in cycles of between two and six weeks.

## Slide 35: Prototyping
Prototyping:
  is a type of evolutionary development.
  builds a fast, high-level version of the system at the beginning of the project.
User involvement.
  Users see the day-to-day growth of the system and contribute frequently to the development process.
Prototyping can be used as a phase in the SDLC to capture project requirements.
Drawbacks to prototyping:
  Documentation may be difficult to write.
  Users may not understand the realistic scope of the system.
    The final prototype may not be scalable to an operational version.
  An operational version may be difficult to complete.
  The process can be difficult to manage.
  Difficult to integrate across a broad range of requirements.
    Suitable for “quick-and dirty” types of systems.
  System design flaws may be more prevalent.
Various approaches are summarized in Figure 10.10.

## Slide 36
Figure 10.10 Comparison of IT development methodologies.

## Slide 37: Other Development Methodologies and Approaches
Rapid applications development (RAD), joint applications development (JAD), Object-oriented analysis, design and development, and the open sourcing approach.
RAD is similar to prototyping in that it is an interactive process in which tools are used to drastically speed up the development process.
  Has tools for developing the user interface, graphical user interface (GUI), reusable code, code generation, and programming language testing and debugging.
  Enables the developer to build a library of standard sets of code—or objects—used and reused in multiple applications.
  “Drags and drops” objects into the design.
    Automatically writes the code necessary to include that functionality.
Notes: “A fool with a tool is still a fool.” RAD is more than just using advanced systems development tools. Rather, it is about making systems developers work more effectively.

## Slide 38: Other Development Methodologies and Approaches
Joint applications development (JAD):
  Is a version of RAD or prototyping.
  Has users that are more integrally involved.
  Uses a group approach to elicit requirements by interviewing groups of users.
  Is expensive due to travel and living expenses needed to coordinate participants.
Object-oriented development:
  Is a way to avoid the pitfalls of procedural methodologies.
  Builds on the concept of objects—or reusable components.
    An object encapsulates both the data stored about an entity and the operations that manipulate that data.

## Slide 39: Open Sourcing Approach
Linux:
  Was created by Linus Torvalds and several thousand hackers around the world.
  Is a world-class OS—a clone of Unix.
  Was built using a development approach called open sourcing, which is the process of building and improving “free” software via an Internet community.
    Eric Raymond suggests that the Linux community resembles a great bazaar of differing agendas and approaches (with submissions from anyone) out of which a coherent and stable system emerged.
Software is open source software (OSS) if it is released under a license approved by the Open Source Initiative (OSI).
  The most widely used OSI license is the general public license (GPL), which is based on the concept of free software.

## Slide 40: Free Software
Free software offers the following freedoms for the software users:
  The freedom to run the program for any purpose.
  The freedom to study how the program works and adapt it to your needs. Access to the source code is a precondition for this.
  The freedom to distribute copies so that you can help your neighbor.
  The freedom to improve and release your improvements to the public so that the whole community benefits. Access to source code is a precondition for this.
A user who modifies the software must observe the rule of copyleft.
  Copyleft - a user cannot add restrictions to deny others their central freedoms regarding the free software.

## Slide 41: Open Sourcing Movement
The Open Sourcing Movement.
  Offers a speedy way to develop software that:
    is available to a whole community.
    uses widespread testing.
    is free.
A number of managerial issues are associated with its use in a business organization.
  Preservation of intellectual property.
  Updating and maintaining open source code.
  Competitive advantage.
  Tech support.
  Standards.

## Slide 42: Popular Open Source Software
Examples of popular open source:
  Software Mozilla (a popular web browser core).
  Apache (web server).
  PERL (web scripting language).
  OpenOffice (a Sun Microsystems-originated set of office applications that support the Microsoft Office suite formats).
  PNG (graphics file format).
Open source applications available on the Internet, including Web 2.0 applications, are becoming part of the corporate infrastructure.

## Slide 43: Managing IT Project Risk
IT projects are often distinguished from many non-IT projects on the basis of their high levels of risk.
Risk is the possibility of additional cost or loss due to the choice of alternative.
  Some alternatives have a lower associated risk than others.
  Risk can be quantified by assigning a probability of occurrence and a financial consequence to each alternative.
Project risk is a function of:
  complexity.
  clarity.
  size.

## Slide 44: Complexity
The complexity level is the extent of difficulty and interdependent components of the project.
Several factors contribute to greater complexity in IT projects:
  The sheer pace of technological change.
  The degree of uncertainty in identifying and agreeing on common goals.
Complexity can be determined once the context of the project has been established.

## Slide 45: Clarity
Clarity is concerned with the ability to define the requirements of the system.
  A project has low clarity if the users cannot easily state their needs or define what they want from the system.
  A project with high clarity is one in which the systems requirements can be easily documented and do not change.

## Slide 46: Size
Size plays a big role in project risk.
A project can be considered big if it has:
  a large budget relative to other budgets in the organization.
  a large number of team members or number of man-months.
  a large number of organizational units involved in the project.
  a large number of programs/components.
  a large number of function points or lines of code.

## Slide 47: Managing Project Risk Level
The project’s complexity, clarity, and size determine its risk.
  Varying levels of these three determinants affect the amount of project risk.
  Large, highly complex projects that are low in clarity are extremely risky.
  Small projects that are low in complexity and high in clarity are usually low risk.
  Everything else is somewhere in between.
The level of risk determines how formal and detailed the project management system and planning should be.
When it is difficult to estimate duration or expense of a project because it is complex or has low clarity, formal management practices or planning may be inappropriate.
Formal planning tools may be useful in low-risk projects.

## Slide 48: Managing the Complexity Aspects of Project Risk
Strategies that may be adopted in dealing with complexity are:
  Leveraging the technical skills of the team.
    Having a leader or team members who have had significant work experience.
  Relying on consultants and vendors.
    Their work is primarily project-based and they usually possess the crucial IT knowledge and skills.
  Integrating within the organization.
    Having frequent team meetings, documenting critical project decisions, and holding regular technical status reviews.
    Requires good communication among team members.

## Slide 49: Managing Clarity Aspects of Project Risk
When a project has low clarity, project managers need to:
  rely more heavily upon the users to define system requirements.
  manage stakeholders.
    Managers must balance the goals of the various stakeholders to achieve desired project outcomes.
    Often involves both the project manager and the general manager.
  Sustain project commitment (Figure 10.11).
    Four primary types of determinants of project commitment:
      Project determinants.
      Psychological determinants.
      Social determinants.
      Organizational determinants.

## Slide 50
Figure 10.11 Determinants of commitment for IT projects.

## Slide 51: Gauging Success
At the start of the project, the general manager should:
  consider several aspects based on achieving the business goals.
    The goals be measurable and should be used throughout the project to provide the project manager with feedback.
  assess if the system meets the specifications and project requirements laid out in the project scope.
    Metrics may be derived specifically from the requirements and business needs.
    Four dimensions that are useful in determining if a project is successful or not (Figure 10.12):
      Resource constraints.
      Impact on customers.
      Business success.
      Prepare the future.
Notes: After the project is completed, a post-project feedback (post-implementation audit) should be completed to ensure that the system met its requirements and the system development process was a good one.

## Slide 52
Figure 10.12 Success dimensions for various project types.

## Slide 53
Identify the following qualities as either being associated with operations or project work.
Operations | Temporary
Project | Formal quality control
 | Purpose is to sustain the enterprise
 | Repetitive

## Slide 54
Classify the following organizational activity as either operations or a project.
Project | Backing up the data repository to support business continuity planning.
Operations | Monitoring the performance of all information systems and networks using a dashboard.
 | Provide a mobile application to employees that allow them to post travel expenses and verify reimbursement payments.
 | Development of a CRM-like system to integrate marketing and sales activities with activities of the global supply chain.
 | Reengineering of the sales order process to include social network analysis.

## Slide 55
Match the project responsibility as being that of the project manager or the project sponsor.
Project manager | Liaison between the project team and the project stakeholders
Project sponsor | Senior level project champion
 | Assign team members to work on the project
 | Manage project risk
 | Measure the project’s status
 | Take corrective action when necessary

## Slide 56
Match the project responsibility as being that of the project manager or the project sponsor.
Project manager | Liaison between the project team and the project stakeholders
Project sponsor | Senior level project champion
 | Assign team members to work on the project
 | Manage project risk
 | Measure the project’s status
 | Take corrective action when necessary

## Slide 57
Match the three major project periods to Lewins’ phases of the change model.
Requirements period | Unfreezing
Development period | Changing
Production/distribution period | Refreezing

## Slide 58
Match the description to the SDLC project phase it represents.
Implementation | Project is scoped, considered and planned.
Maintenance and review | System specifications are identified and documented.
Requirements definition | The system is designed in conceptual terms.
Functional design | The system is built or a purchased system is customized.
Technical design and construction | The system is reviewed to ensure it meets requirements.
Verification | The system is brought up for use.
Initiation and feasibility | The system is repaired and upgraded as needed.

## Slide 59
Match the activity to the SDLC project phase to which it belongs.
Initiation and feasibility | Costs are detailed and timeline developed.
Verification | Identify user requirements
Functional design | Complete a detailed analysis of the new system including data-flow diagrams.
Technical design and construction | The system is built.
Requirements definition | End users test the system for usability, security and operability.
Maintenance and review | The system “goes live”.
Implementation | Evaluate and monitor system usage, making minor adjustments as needed.

## Slide 60
Match the development methodology with its characteristics.
Agile development | Iterative, speedy and active user interaction
SDLC | Evolutionary development that provides a tangible model to users early in the process
Prototyping | Traditional and structured