- In today’s hypercompetitive business environment, firms that have strong project management skills have a higher likelihood of success because they are able to:

- Spend money wisely.

- Adapt processes and systems and therefore innovate faster than their competitors. [c]

- Optimize business processes.

- Change and adapt in a slow yet methodical manner, reducing risk.

- Utilize social and mobile platforms.

- To help with organization and complexity, a project manager will break a project up into:

- Variables

- Business processes

- Subprojects [c]

- Infrastructure

- Work

- To maintain balance in a project with a fixed budget and a well-defined scope, a project team will require flexibility ________.

- with the deadline. [c]

- in spending.

- with project quality.

- with assumed risks.

- in achieving the goals of the business case.

4. This is a temporary endeavor undertaken to create a unique product, service or result.

  - project [c]

  - event

  - scope

  - requirement

  - system

5. Scope may be divided into product scope and __________ scope.

  - project [c]

  - cost

  - time

  - time

  - sequence

6. The project triangle includes 3 sides - time, scope and ________.

  - cost [c]

  - product

  - event

  - quality

  - requirements

7. What is at the center of the project triangle?

  - Agility

  - Quality [c]

  - Speed

  - Cost

  - Focus

8. This project cycle plan tends to be used for projects that have direct relationships between time and resources.

  - PERT

  - Gantt

  - CPM [c]

  - NPV

  - Flowchart

9. An organization may convert from an old system to a new system by choosing to run both the old and new systems at the same time until the new system is fully accepted. This is known as __________.

- Cutover

- Parallel conversion [c]

- Direct cutover

- Agile development

- SDLC

10. This project cycle plan chart looks very much like a bar chart and is easy for management to read because of its visual nature.

  - PERT

  - Gantt [c]

  - CPM

  - NPV

  - Flowchart

11. Which one of the following is NOT one of the four essential elements of any project?

  - Common project vocabulary

  - Project team

  - System evaluation [c]

  - Project cycle plan

  - Project management

12. What does PMO stand for?

  - Project Maintenance Office

  - Project Mission and Objectives

  - Product Maintenance Office

  - Project Mission Office

  - Project Management Office [c]

13. What type of software is released under a license approved by the Open Source Initiative (OSI)?

  - System Architecture Software (SAS)

  - Open System Software (OSS)

  - Shareware Software (SS)

  - Open Source Software (OSS) [c]

  - Source System Software (SSS)

14. Which one of the following software products is NOT an open source software release?

  - PERL

  - Open Office

  - Linux

  - Mozilla

  - Microsoft Office [c]

15. This development methodology is more traditional and more structured than other approaches.

- Agile programming

- Prototyping

- Open source deployment

- Software development life cycle (SDLC) [c]

- Critical path method (CPM)

16. Open source software __________.

- is free. [c]

- requires an organization pay a per user fee.

- is costly.

- is not allowed to be modified.

- is provided by software vendors like Microsoft and SAP.

17. To reduce risk, a project should have which one of the following qualities.

- High complexity

- High clarity [c]

- Big in size

- Large in budget

- Lots of programmers.

18. Increasing project success requires gaining commitment from stakeholders. All of the following help to sustain that commitment for the life of the project EXCEPT:

- Continually reminding stakeholders of the project benefits

- Placing key stakeholders on the project team

- Encouraging the project sponsor to provide public support for the project

- Surprising the stakeholders by keeping the system’s workings a secret [c]

- Assigning the right leader to be the project sponsor

19. All of the following are indications that the project is successful EXCEPT:

- Customers receive a significant benefit from the project.

- The project meets its return on investment goal.

- The project meets the established time and budget criteria.

- The project prepares the organization for future success and growth.

- The project profits are high and profits were lost quickly did not continue. [c]

20. A successful project begins with a ____________ that articulates the purpose and details of the project and identifies stakeholders and the required resources.

  - project plan

  - Gantt chart

  - business plan [c]

  - dashboard

  - strategy